|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Change ID | Change Description | Requester | Date raised | Decision | Decision Date | Comments |
| 1 | Mobile prototype for iOS & Blackberry | Jarl Tuxen | 12-04-16 | approved | 12-04-16 | We already have responsive design so the request is within manageable scope. |
| 2 | Change the User table in MySQL so the password is saved as String instead of Byte Array | Åsa Wegelius | 20-04-16 | approved | 20-04-16 | The simplicity of convert the encrypted password back and forth before sending it to the service compared to sending/receiving a byte array makes that solution much better. |
| 3 | Put development of user account management page into the backlog for later sprints | Åsa Wegelius | 25-04-16 | Approved | 26-04-16 | We need to cut down the sprint due to lack of time to implement all parts. The Product Owner agreed on delaying the account management page and put it back into the backlog |
| 4. | Add user name to the user table in the database, the UserPersistance class and the User class | Åsa Wegelius | 09-05-16 | Approved | 09-05-16 | Users will be uncomfortable with having their email address in plain sight when they have logged in. Many prefer a user name. |
| 5. | Add lecture description to the lecture table in the database | Åsa Wegelius | 17-05-16 | Approved | 17-05-16 | Users need to get a description of a lecture, not only the name. We need to add it to the lecture table to be able to implement it. |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

Decision = pending, approved, denied, abandoned