STATUS REPORT

|  |  |
| --- | --- |
| To: Steering Committee | Jarl Tuxen |
| From: Team 9 | Åsa Wegelius |
| Subject: | Status |
| Period Ending: | 19-04-16 |
| Self-Assessment: | Orange |

## Sprint:

We are one week in the ongoing sprint. The evaluation of mobile platforms took shorter time than evaluated but we are behind on implementing the course subscription service. They cancel each other out so on the whole we are on track schedule wise.

## Testing:

When it comes to the testing part, we still miss the test cases but are on track with the unit tests.

## Documentation:

All documentation but the physical scrum board and burn down chart is up to date. The online scrum board and burndown chart is up to date.

## Mobile platform assessment:

We have a responsive design. You can therefor open the overall prototype in a browser, iOS phone or Blackberry phone and see the result with the link [here](http://188.181.85.75/OLP/). The solution we are building works on all devices in all sizes.

If you in addition of that want a pure mobile application, we recommend a HTML5 application. It suits all mobile phones and is a sufficient choice since we do not need the extra power you get if you develop a native application. We estimate that if you decide to add a mobile application on top of the project we will need to add three more weeks to the project time. It would be developed in [Ionic](http://ionicframework.com/) and [PhoneGap](http://phonegap.com/) which both are free so the extra cost would be from the man-hours.

You will need to add time + cost for getting approved by the different app stores.